# Buyer Capacity Diligence Request

Evidence request for CB-2026-041

| From | Northstar Models, Inc. |
| --- | --- |
| To | Alder Ridge Compute LLC and relevant project entities |
| Issued | August 10, 2026 |
| Phase 1 requested | August 17, 2026 |
| Phase 2 requested | August 24, 2026 |

Scope: Provide current documents for the provider, campus owner, operator, hardware owner, and any affiliate whose rights are needed to deliver the offered capacity.

| ID | Area | Request | Target |
| --- | --- | --- | --- |
| D-01 | Corporate / KYC | Formation, good standing, ownership, beneficial ownership, organization chart, signing authority, and KYC for the provider and relevant affiliates. | Phase 1 |
| D-02 | Site control | Title, lease, option, easements, surveys, landlord consents, and all amendments for Blue Mesa AI Campus. | Phase 1 |
| D-03 | Permits | Land-use, construction, environmental, fire and life-safety permits; open conditions and inspection status. | Phase 1 |
| D-04 | Utility | Executed utility service agreements, amendments, unredacted tariff and energy-price schedules, and 12 months of invoices if available. | Phase 1 |
| D-05 | Power ramp | Evidence that 24 MW is deliverable by January 15, 2027, including utility milestones and any bridge supply. | Phase 1 |
| D-06 | Electrical | One-line diagrams, load study, transformer and switchgear schedules, redundancy, and commissioning reports. | Phase 1 |
| D-07 | Cooling | Design basis, capacity model, latest commissioning report, water or coolant dependencies, and operating limits for the B200 deployment. | Phase 1 |
| D-08 | Facility | Current design set, construction schedule, certificates, life-safety evidence, and completion punch list. | Phase 1 |
| D-09 | Hardware | BOM, purchase documents, unredacted supplier confirmations, serial inventory, title evidence, liens, and delivery schedule. | Phase 1 |
| D-10 | Warranty | OEM and integrator warranties, support agreements, RMA process, and spare-parts plan. | Phase 2 |
| D-11 | Network | Topology, port map, oversubscription, NorthSpan and other carrier agreements, external capacity, redundancy, and test results. | Phase 1 |
| D-12 | Security | Current SOC 2 Type II, physical-security plan, access controls, vulnerability management, incident response, encryption, and audit logging. | Phase 1 |
| D-13 | Operations / SLA | Staffing model, operating procedures, availability history, proposed SLA, maintenance policy, monitoring, and acceptance plan. | Phase 1 |
| D-14 | Incidents | Material outages, safety events, security incidents, root-cause reports, and corrective actions for the last 24 months. | Phase 2 |
| D-15 | Capacity commitments | Existing customer or financing commitments that allocate, restrict, or prime the offered GPUs, power, space, or network capacity. | Phase 1 |
| D-16 | Commercial | Current offer, price build, pass-through assumptions, term sheet, draft capacity agreement, deposits, credits, and extension terms. | Phase 1 |
| D-17 | Financial | Audited or reviewed financial statements, project budget, sources and uses, remaining capex, and liquidity plan. | Phase 2 |
| D-18 | Financing | Debt and equipment financing documents, collateral, UCC records, consent requirements, defaults, and payoff or release mechanics. | Phase 1 |
| D-19 | Insurance | Property, casualty, cyber, technology E&O, business interruption, limits, deductibles, and claims history. | Phase 1 |
| D-20 | Disputes / compliance | Litigation, claims, regulatory correspondence, sanctions, export controls, environmental matters, and compliance policies. | Phase 2 |
| D-21 | Sustainability | Power-source mix, hourly matching claims, certificates, emissions methodology, water use, and environmental reports. | Phase 2 |
| D-22 | Data handling | Data location, subprocessors, retention, deletion, customer-managed keys, access logs, and data-processing terms. | Phase 1 |
| D-23 | Personnel | Key operations, engineering, security, and support personnel; on-call coverage; contractors; and dependency on affiliates. | Phase 2 |
| D-24 | Consents | All assignment, change-of-control, use, disclosure, notice, and consent provisions relevant to the proposed transaction. | Phase 1 |

# Production instructions

Index: Map each uploaded document to one or more request IDs and identify the relevant legal entity.

Versions: Provide executed and current versions; mark drafts and superseded copies clearly.

Redactions: Identify each redaction and its basis. Northstar requests unredacted tariff, supplier provenance, and financing evidence subject to agreed clean-team controls.

Missing items: Do not mark a request complete if evidence is unavailable, stale, or only partially responsive.