# Project Stakeholder Map

Blue Mesa AI Campus / CB-2026-041

| Prepared | August 11, 2026 |
| --- | --- |
| Prepared by | Tess Ward, Data Room Manager |
| Status | Working map - confirm entity naming before release |

Synthetic matter: All entities and people are fictional.

# 1. Entity structure

| Entity | Relationship | Relevant rights or role |
| --- | --- | --- |
| Alder Ridge Compute Holdings, Inc. | Parent company | Group ownership, financing support, board approvals, and proposed parent guarantee |
| Alder Ridge Compute LLC | Commercial affiliate | Led buyer discussions and issued the initial offer; not the site or hardware owner |
| Alder Ridge Compute Campus LLC | Wholly owned project SPV | Blue Mesa site option, campus permits, utility service agreement, and facility assets |
| Northline Compute Operations LLC | Wholly owned operating affiliate | GPU purchase orders and title, operations staff, NorthSpan carrier agreement, and PolarLoop O&M agreement |

Entity issue: The buyer request is addressed to Alder Ridge Compute LLC. The room must also cover the project SPV and Northline because those entities hold the rights needed to deliver the capacity.

# 2. Internal owners

| Person | Role | Collection responsibility |
| --- | --- | --- |
| Elena Park | VP Development / project lead | Site, utility, construction, permits, and independent engineer |
| Marcus Hale | Chief Financial Officer | Financial statements, project budget, financing, insurance, utility pricing approval |
| Rina Solberg | CTO / Infrastructure | Hardware, network, cooling, security, acceptance, and operations |
| Owen Mercer | General Counsel | Entity scope, contracts, consents, privilege, disputes, and redactions |
| Tess Ward | Data Room Manager | Index, request mapping, version control, releases, and issue log |
| Ava Ruiz | Commercial Director | Buyer mandate, offer, pricing, term sheet, and capacity agreement |

# 3. External coordination

| Party | Role | Primary contact / evidence |
| --- | --- | --- |
| Hart & Vale LLP | Outside transaction counsel | Nadia Hart - contracts, consents, privilege, and disclosure review |
| Granite Plains Electric Cooperative | Utility | Jordan Bell - service milestones, tariff, invoices, and load study |
| NorthSpan Fiber | Carrier | Priya Nair - network agreement, delivery order, and test evidence |
| Crestline Infrastructure Credit | Equipment lender | Samuel Frost - collateral, UCC filings, consent, and release mechanics |
| Kestrel Infrastructure Advisory | Independent engineer | Leah Kim - cooling and facility commissioning refresh |
| PolarLoop Services | Cooling O&M provider | Amir Patel - O&M agreement and operating records |